## Slide 1: Kreogist Mail: Next Generation E-mail Client
Haolei Ye, Jinshuai Ma, Han Wang
Tutor: Kyle Maher

## Slide 2: Agenda
Background
Purpose
Software Environment & Practice
Project Management
Teamwork
Progress
Stakeholder Relationships
Conclusion

## Slide 3: Which client are you using?
Chart: 
| Web-based Client | Outlook | Thunderbird | Mail (Mac OS X embedded) | Mail (Windows 10 embedded) | Others
 | 412 | 92 | 62 | 22 | 5 | 7

## Slide 4: Satisfied?
Chart: 
| Yes | No
 | 151 | 449

## Slide 5: Background
There’re so many problems with current E-mail service solutions:
    UI are too complex. Users cannot .
    Hard to add accounts, e.g. Outlook and ANU mail.
    Lacking interaction with other applications, e.g. Contacts, Calendar, Memos.

## Slide 6: Purpose
An easy-to-use E-mail client.
    Functions will be placed where you want them.
    Users can use without professional training.
    It could change nearly all the possible parameters of the E-mail protocol.
    Interact with existing Kreogist application, OS, and your productivity products.

## Slide 7: Environment & Practice
Github
Trello
C++/Qt 5.5+ with Qt Creator
JavaScript Object Notation (JSON)
Multipurpose Internet Mail Extension HTML
Adobe Photoshop CS 6/CC
Adobe Illustrator CC
EasyPaint Tool SAI

## Slide 8: Project Management
eXtreme Programming(XP, Agile Methodology)

## Slide 9: Project Management
eXtreme Programming(XP, Agile Methodology)
+ Document

## Slide 10: Project Management
Meetings
      Stand Up Meetings
          Decide iteration plan
          UI & Structure Designing
          Pair Programming
      Tutor Meetings
      Online Meetings
          For emergency
          Or special weather condition

## Slide 11: Project Management
Product Backlog
    Result from end-user survey. Some of them will become the users who participate with our development process.
    A list of user requirements.
    Priorities of requirements will be changed dynamically.
Iteration Backlog (Story Card)
    Contains the functions/requirement to be completed in the iteration according to the priority.
    One function is assigned to one programmer and a client representative.

## Slide 12: Project Management
Risks & Challenges
    Small amount of documentation
        Minimal or “just enough” documentation
        Not anti-documentation, but notes it has a cost, perhaps better spent on programming.
    Time management
        Time for survey and meeting.

## Slide 13: Teamwork
Roles of members
    Team Manager: Han Wang, Haolei Ye
    Team Leader: Haolei Ye
    Programmers & Testers: Haolei Ye, Han Wang, Jinshuai Ma
    UI Designers: Haolei Ye, Jinshuai Ma
    Technique Support: Kyle Maher

## Slide 14: Teamwork
Quality Assurance
        No special QA team. The team member who wrote the function will be responsible for testing the function.
    Each function is designed to be simple, easy to extend, understand and test.
    All the function must have comments, includes brief introduction, parameter usage and return value meaning.
    The teammate will check the code before merging for double check.
    All the function will be fully tested before merged into code repository. All the bugs have to be fixed in the iteration.

## Slide 15: Progress
    UI Designing
        Goal: A person who has the basic knowledge of operating computer (How to use mouse, keyboard. Know what is E-mail account) can use this application without professional training.
        Animations and icons are design to guide the user.
        Design for effective manage and compose E-mail.

## Slide 16: Demo

## Slide 17: Progress
Tracking
    Using Trello as the major tracking tools.
    All the stories and assignees of the story are stored on Trello.
    A private repository is hosted on Github for other documents, e.g. meeting log.
Continuous Design Improvement
    Frequent refactoring.
    Continual effort to simplify the fine-grained code and larger design elements.

## Slide 18: Progress
    Current Progress
        85% of minimum valuable product.
        One critical technique issue.
        8,210 lines of codes (Pure codes) *.
        39.5% comments percentage (Of all lines)*.
    * Statics by SourceCounter 3.4.14.85.

## Slide 19: Response from Clients
    “I have read (the source code) for quite a while, but there’re still something I cannot understand. The user interface is far more better than the best software I know. It seems that I don’t need to show you that software. The project is way better than what I thought before. I’m looking forward to your first release.”
    Solare

## Slide 20: Response from Tutor
“Kreogist are a motivated, capable and competent team who are passionate about their product and about delivering quality. They have a proven track record with their development, and are working effectively towards their goals. Whilst time management may be slightly more difficult than envisioned with other life and university demands, they make up for it with strong documentation, software engineering practices and environment. ”
    Kyle Maher

## Slide 21: Conclusion
    We have been teamed up and focused on User Experience for several years. As a 1640th (out of 203,143) team on Github worldwide*, we are so glad that we could provide high quality software to our customers.
    We want to thank our tutor, our customers and all the people who helped us on the project. They support us until now, help us improve the quality of the software and provide useful ideas on our products. We have confident about the future of the project.
    * Statics by Github Awards: http://github-awards.com/users/search?login=Kreogist

## Slide 22: Thank you